THREADLINE APPAREL

MarTech Strategy Proposal

End-to-End Customer Data & Lifecycle Marketing Fix

Prepared by: MarTech Squad Rutgers Business School ¦ Marketing Technology ¦ April 2026 Budget: $200,000 ¦ Timeline: 90-Day Impact ¦

# Executive Summary

Threadline Apparel has the tools. What it does not have is those tools working together. Shopify, Klaviyo, Meta, Google, GA4, Gorgias, Yotpo, and Square are all running simultaneously — and none of them are properly connected. That disconnect produces three specific, measurable failures that are costing the business real revenue every month.

Three Root Problems

| Problem | Hard Number | What It Means |
| --- | --- | --- |
| Identity Fragmentation | 3–5 profiles per customer | The same customer exists as multiple separate records across Shopify, Square, and Klaviyo. Every segment is built on wrong data from the start. |
| Data Timing Gaps | 24–72 hr store lag | Store purchase data arrives a day or more late. Customers receive cart abandon emails for items they already bought in-store. |
| No Single Source of Truth | 3 conflicting dashboards | Shopify, GA4, and Klaviyo all report different revenue numbers. Leadership cannot trust any of them and cannot make confident budget decisions. |

The Fix — One Sentence

CDP + 3 automated journeys + 1 reporting layer = measurable impact in 90 days within a $200,000 budget.

Financial Case

| Metric | Today (Cost of Inaction) | After Fix (90-Day Target) |
| --- | --- | --- |
| Cart revenue lost per month | $7.5K–$15K/month | Recovered via 8–12% recovery rate |
| Paid media wasted | 15–25% of budget (~$15–25K/mo) | Suppression overlap <2% |
| Annual cost of inaction | $180K–$360K/yr | — |
| Investment | $200,000 (one time) | $270K–$480K annualized return |
| Payback period | — | Under 90 days |

# Output 1: Customer Journey Maps

Three journeys were selected based on where Threadline is losing the most revenue today. Each map defines the stages, customer intent, current failure points, the fix, and the success KPIs.

## Journey 1: Cart Abandonment — $7.5K–$15K/Month Recoverable

FLOW: Cart Abandoned → T+45min SMS (direct link, no discount) → T+3hrs Email (social proof + benefit) → T+24hrs Email (10% off, 48hr expiry) → Purchase? STOP — Suppress ALL channels instantly

|  | Detail |
| --- | --- |
| Trigger | 45 minutes after cart abandonment — not the 4 to 6 hours it fires today. |
| Customer Intent | "I was comparing or got distracted. I may come back." — The window is short. A competitor's email arrives in 45 minutes. Threadline's arrives in 4 to 6 hours. |
| Touchpoints | Shopify site, Klaviyo email, Meta/Google retargeting, SMS (T+45min) |
| Today's Failure | Trigger fires 4–6 hrs after abandon — competitor wins first. Wrong items appear in email (stale cart data). Retargeting continues after purchase. Identity mismatch means in-store buyers still receive emails. |
| The Fix | Sub-45-minute trigger via Shopify webhook to Klaviyo event-based flow. Live cart line items rendered in email. Suppress ALL channels the moment a purchase is detected anywhere. |
| Success KPIs | Cart recovery rate: +10–15% ¦ Retargeting overlap: <2% ¦ Revenue lift: +$7.5K–$15K/month ¦ Unsubscribe rate: stable |

## Journey 2: First Purchase to Repeat Buyer — Target +5–8 pts in 30 Days

FLOW: Day 0 Order Confirmed → Day 3 Usage Tips Email → Day 7 Product Rec Email → Day 14 SMS Replenishment → Day 30 Loyalty Invite → Day 45 Branch: Purchased → Loyalty Track ¦ No Purchase → Winback Flow

|  | Detail |
| --- | --- |
| Timeline | Six touchpoints from Day 0 to Day 45. Meta retargeting is OFF for the full 30 days post-purchase. |
| Customer Intent | "Did my order go through? When does it arrive? Did I make the right choice?" — The first 45 days are about answering those three questions before the customer has to ask. |
| Touchpoints | Shopify order confirm (trigger), Klaviyo flow, Gorgias (if support issue arises), Meta retargeting (suppressed for 30 days) |
| Today's Failure | No post-purchase flow exists. The next communication after order confirmation is a generic promotional blast. Retargeting runs for 30+ days after purchase. Cross-sell recommends items the customer already owns. |
| The Fix | CDP event-triggered Klaviyo flow fires automatically from the Shopify order event. Meta retargeting turns OFF for 30 days post-purchase. Day 45 branch: if no second purchase, customer auto-enters the Winback flow (Journey 3). |
| Success KPIs | 30-day repeat purchase rate: +5–8 pts ¦ Support tickets (order status): down 20% ¦ Cross-sell CTR: tracked from Day 1 |

## Journey 3: Lapsed Customers — 8–12% Can Come Back

LAPSED CRITERIA: 90+ days no purchase ¦ No email open ¦ Not in an active flow FLOW: Day 90 Email 1 "We Miss You" → Day 97 Email 2 Product Spotlight → Day 104 Email 3 Final Offer (discount, hard expiry) → Purchased → nurture ¦ No convert → suppress

|  | Detail |
| --- | --- |
| Touchpoints | Klaviyo email (3-sequence), Meta re-engagement ads, Yotpo loyalty nudge if enrolled |
| Customer Intent | "I forgot about this brand. Give me a real reason to come back." — Not a discount blast. A warm re-introduction, then a relevant product spotlight, then a final offer. |
| Today's Failure | Winback emails go to active buyers too because the segment includes store buyers who look lapsed online. Store purchasers are excluded entirely. No exit path — non-responders receive the same emails indefinitely. |
| The Fix | CDP-segmented lapsed list that correctly excludes store buyers. Auto-exit to low-frequency nurture (max 1/month) after 3 emails with no conversion. Revenue per reacquired customer tracked against new customer CAC. |
| Success KPIs | Winback conversion: 8–12% of lapsed list ¦ Revenue per reacquired customer vs. new customer CAC tracked |

# Output 2: Pain Points, User Stories & Prioritized Use Cases

Each business problem is translated into a concrete requirement with a priority level. P0 = must work at launch. P1 = important but not blocking on Day 1.

## Priority Table

| Pri. | Business Problem | Required Fix |
| --- | --- | --- |
| P0 | Purchasers still see ads 48+ hrs after buying | Suppress within 2 hrs (ecomm) and 24 hrs (store). Auto-fires from purchase event — no manual work. |
| P0 | Same customer has 3–5 profiles across systems | Single unified profile: Shopify + Square merged by email address via Segment CDP. |
| P0 | Store purchase data arrives 24–72 hrs late | Daily POS batch to CDP, capped at 24 hrs. Suppression fires as soon as the batch lands. |
| P0 | Wrong items appear in cart-abandon emails | Klaviyo renders exact live line items from the Shopify cart event — correct product, image, price, quantity every time. |
| P1 | No agreed KPI source of truth | One Looker Studio dashboard with signed-off metric definitions. Replaces all spreadsheets. |
| P1 | One person owns all lifecycle flows | Documented flows with logic maps and named secondary owners for every automation. |

## User Stories

Three real roles expressing the daily frustration these problems create:

| Role | User Story |
| --- | --- |
| Lifecycle Marketer | "As a lifecycle marketer, I need purchasers suppressed within 2 hours so that we stop burning paid media budget on people who already converted." |
| Marketing Analyst | "As a marketing analyst, I need one agreed revenue source of truth so that I can confidently report numbers without reconciling three dashboards every week." |
| VP Marketing | "As a VP of Marketing, I need automated audience syncs so that I stop manually exporting CSVs every week and can actually focus on strategy." |

# Output 3: Current Stack Assessment

Rule applied: do not replace what is not broken. Do not buy what you do not need. Eight tools audited. Seven stay with varying fixes. One gets retired. One gets added.

| System | Decision | Core Issue |
| --- | --- | --- |
| Shopify | KEEP + FIX | No real-time event streaming to other systems. Event naming inconsistent. |
| Klaviyo | KEEP + UPGRADE | Batch sync only. No suppression logic. One-person bottleneck with nothing documented. |
| Meta + Google Ads | KEEP + FIX | Retargeting audiences not updated after purchase. Stale audience lists. |
| GA4 | KEEP + FIX | Revenue numbers do not match Shopify. Not the trusted source of record for anything. |
| Gorgias (Support) | KEEP + INTEGRATE | Tickets not connected to email suppression. Customers with open complaints still receive promotional emails. |
| Yotpo (Loyalty) | KEEP + CONNECT | Loyalty data unused in segmentation. Reviews do not trigger any flows. |
| Square / Lightspeed | KEEP + FIX | 24–72 hr data lag. 40% of transactions have no email address captured at register. |
| Spreadsheet Reporting | RETIRE | Hours to reconcile every week. Always stale. Leadership cannot trust it. Replaced by Looker Studio. |
| Segment CDP | ADD — NEW | The missing identity and connection layer. This one addition makes every other fix in this table possible. |

# Output 4: Business & Functional Requirements

Two levels: business requirements state outcomes the organization is committing to. Functional requirements define what the system must technically do to achieve them.

## Business Requirements

| ID | Outcome | Definition |
| --- | --- | --- |
| BR-01 | Stop Wasting Ad Spend | Purchasers suppressed from paid media within 2 hrs (ecomm) and 24 hrs (store). Eliminates estimated $15–25K/month in wasted retargeting budget. |
| BR-02 | Increase Repeat Purchase Rate | Three automated journeys triggered by real customer behavior, targeting +5–8 percentage points in 30-day repeat rate within 90 days. |
| BR-03 | One KPI Source of Truth | One reporting layer with agreed metric definitions. Shopify via CDP is the final revenue source of record. No spreadsheet reconciliation. |
| BR-04 | No Single-Person Bottleneck | All flows documented with logic maps and named secondary owners. If any one person is unavailable, operations do not stop. |

## Top Functional Requirements (P0)

| ID | Requirement |
| --- | --- |
| FR-01 | System must create a single unified customer profile linking store and online purchases when email address matches, within 24 hours of either transaction occurring. |
| FR-02 | System must update purchased status within 2 hours for ecommerce orders and within 24 hours for store orders, and automatically apply suppression rules in email and paid media — no manual trigger required. |
| FR-03 | Cart events must carry full line item data (product ID, name, image URL, price, quantity) so Klaviyo renders the correct items in every cart abandon email. |
| FR-10 | No engineering team required for day-to-day operation. All flows, segments, and audience syncs must be manageable by marketing operations using standard platform tools — no code required. |

# Output 5: Future-State Stack Design

Principle: right-sized additions only. No enterprise overkill. One new tool is added. Everything else stays and gets fixed.

## Target Stack

| System | Role | Estimated Cost | Why This Choice |
| --- | --- | --- | --- |
| Segment CDP ⭐ NEW | Identity Resolution Hub | ~$36–60K/yr | Native connectors for all existing systems. No engineering required. Fixes identity, suppression, and routing in one addition. |
| Klaviyo (Upgraded) | Email + SMS automation | ~$20–25K/yr | Already in use. Upgrade unlocks advanced segmentation, predictive analytics, and the suppression logic the journeys require. |
| Looker Studio + Supermetrics | KPI dashboard | ~$12–15K/yr | Replaces spreadsheets. Pulls from Shopify, Klaviyo, and GA4 through agreed connectors. No SQL required for ongoing use. |
| Shopify, GA4, Gorgias, Yotpo, Square, Meta, Google | Existing roles (fixed) | Existing costs | Each tool stays and gets the specific fix defined in the stack assessment. No replacements. |

## Why This Architecture Wins

| Reason | Explanation |
| --- | --- |
| No engineering required | Every connection in this stack uses native connectors. Marketing ops runs the day-to-day. FR-10 is satisfied from day one. |
| Live in under 30 days | CDP and Shopify are connected by Day 20. Journeys launch in Phase 2 (Days 31–60). There is no long runway before impact. |
| Fixes identity + suppression first | These two problems are costing the most money right now. Fixing them first produces measurable ROI before Phase 2 journeys even launch. |
| Why not Salesforce / Adobe? | Both require dedicated data engineers, 12–18 month implementations, and budgets well above $200K. They are enterprise tools built for enterprise teams. Threadline does not have that team. |

# Output 6: Information Flow Map

Every data connection defined: source, destination, what moves, how fast, and through what integration type. The Speed column directly determines the suppression timing commitments in the BRD.

| Source | Destination | Data Moving | Speed | Integration |
| --- | --- | --- | --- | --- |
| Shopify | Segment CDP | Orders, cart events, line items, refunds | Real-time | Native webhook |
| Square POS | Segment CDP | In-store transactions, customer email, store location | Daily batch | API / CSV export |
| Segment CDP | Klaviyo | Unified profile, purchase events, suppression flags | Real-time | Native CDP destination |
| Segment CDP | Meta Ads | Purchasers (suppress), lapsed (target), abandoners | Daily | Native CDP destination |
| Segment CDP | Google Ads | Purchasers (suppress), lapsed, abandoners | Daily | Google Ads API |
| Gorgias | CDP / Klaviyo | Open ticket status, resolution, category | Real-time | Gorgias webhook |
| Shopify + Klaviyo + GA4 | Looker Studio | Revenue, email performance, traffic & behavior | Daily | Supermetrics connectors |

SLA RULE: Shopify order events < 5 min to CDP ¦ POS suppression < 24 hrs ¦ Paid media suppression list refresh < 2 hrs

# Output 7: Activation Strategy

Four defined audiences and six suppression rules. The Window column in the suppression table converts promises into specific, testable timings.

## Audience Definitions

| Audience | Definition | Source | Refresh |
| --- | --- | --- | --- |
| High-Intent Browsers | Viewed product 2x OR added to cart. No purchase in 7 days. | Segment CDP (Shopify events) | Real-time |
| Recent Purchasers — Suppress | Any purchase in last 30 days (online or in-store). Excluded from ALL promotional sends. | Segment CDP | Real-time / 24hr |
| Lapsed Customers — Winback | 90+ days no purchase, no email open, not in an active flow. | Segment CDP | Daily |
| High-LTV VIPs (Top 20%) | Top lifetime spend quintile. Use: early access to drops, lookalike seed for Meta prospecting. | Segment CDP (dbt model) | Daily |

## Suppression Rules

| Trigger Event | Suppressed From | Window | How It Fires |
| --- | --- | --- | --- |
| Online purchase | Promo email + all retargeting | 2 hrs | Shopify → CDP → Klaviyo / Meta / Google |
| Store purchase | Promo email + all retargeting | 24 hrs | Square daily batch → CDP → Klaviyo / ads |
| Open support ticket | All promo email + ads | Real-time | Gorgias webhook → CDP / Klaviyo |
| Unsubscribe | All email permanently | Instant | Klaviyo → CDP → Meta / Google (24hr sync) |
| Winback non-convert | Promo email (nurture only, max 1/month) | After 3rd email | Klaviyo flow exit rule |
| Full-price buyer (21 days) | Discount promotions | 21 days | CDP segment rule → Klaviyo exclusion |

# Output 8: Measurement Plan & KPI Source of Truth

Seven KPIs. One system of record per KPI. One dashboard. No more three different tools reporting three different numbers.

| KPI | Journey | 90-Day Target | System of Record |
| --- | --- | --- | --- |
| Cart Recovery Rate | J1 | +10–15% lift | Klaviyo — tracks revenue directly attributed to the cart abandon flow. |
| Suppression Overlap Rate | J1+J2 | <2% overlap | Meta Ads Manager + Google Ads — native audience overlap reports show % of buyers still in retargeting. |
| 30-Day Repeat Purchase Rate | J2 | +5–8 pts | Shopify — authoritative transaction record. Filter orders by customer, 30-day post-purchase window. |
| Support Ticket Rate (Order Status) | J2 | Down 20% | Gorgias — ticket volume by category. Proactive post-purchase flow reduces order-status tickets. |
| Winback Conversion Rate | J3 | 8–12% of lapsed | Shopify + Klaviyo cross-reference — Klaviyo identifies who was in the flow, Shopify confirms purchase. |
| Email Unsubscribe Rate | All | <0.3% per send | Klaviyo — list health report. Proper suppression keeps unsubscribes low. |
| Identity Resolution Rate | Foundation | 85%+ matched | Segment CDP — merged profile count. This is the health metric for the entire project. |

SINGLE SOURCE OF TRUTH: Shopify (via CDP) is the final system of record for revenue. All other tools are directional and validated against it. ATTRIBUTION RULE: If Shopify revenue and any attribution tool differ by more than 8%, the discrepancy is investigated before any budget decision is made.

# Output 9: 30/60/90-Day Roadmap

Sequenced by dependency. Fix data first. Launch journeys second. Prove impact third. The order is non-negotiable — journeys built on unclean data produce wrong results.

## Phase 1: Days 1–30 — Stop the Bleeding

| Initiative | Owner | Deliverable | Risk |
| --- | --- | --- | --- |
| Stand up Segment CDP + connect Shopify as first data source | Technical lead | CDP live by Day 20 | Event naming must be standardized first |
| Audit + fix GA4 event taxonomy | Marketing + technical | Tagging guide published by Day 10 | GTM updates may be needed |
| Configure Square daily batch to CDP | Technical lead + IT | POS feed live by Day 21 | Email capture rate may be low initially |
| Connect Klaviyo to CDP with identity resolution rules | Marketing + technical | Unified profiles appearing by Day 25 | Duplicate profiles need review |
| Agree on KPI definitions with leadership | Analytics + leadership | Definitions signed off by Day 20 | Different teams may disagree — resolve before build |

Day 30 Milestone: Suppression <2 hrs. Cart abandon trigger <45 min. CDP live. ~$8K/month in wasted spend stopped.

## Phase 2: Days 31–60 — Build the Machine

| Initiative | Owner | Deliverable | Risk |
| --- | --- | --- | --- |
| Build + QA cart abandon flow in Klaviyo | Lifecycle marketing | Flow live by Day 40 | Cart data must be clean in CDP first |
| Configure Meta + Google suppression sync | Paid media + technical | Suppression verified by Day 45 | Audience match rate may start low |
| Build + QA post-purchase flow | Lifecycle marketing | Flow live by Day 50 | Gorgias suppression must be wired before launch |
| Launch Looker Studio dashboard | Analytics | Dashboard live by Day 55 | Shopify-GA4 discrepancy may surface — explain before CFO sees it |
| Document flows + assign secondary owners | All lifecycle owners | Playbook complete by Day 60 | Will not happen unless it is a required milestone |

Day 60 Milestone: Single customer view live. First journey active. All teams working from one dashboard.

## Phase 3: Days 61–90 — Prove the ROI

| Initiative | Owner | Deliverable | Risk |
| --- | --- | --- | --- |
| Launch lapsed customer winback flow | Lifecycle marketing | Flow live by Day 70 | Lapsed segment must exclude store buyers — test first |
| A/B test cart recovery subject lines | Lifecycle + analytics | A/B results by Day 75 | Low open rate may signal deliverability issue |
| Connect Yotpo loyalty to CDP segments | Technical lead | Loyalty segments live by Day 80 | Yotpo API may need developer support |
| POS identity matching — target >45% match rate | Retail ops + technical | Match rate assessed by Day 85 | Requires retail team buy-in on email capture |
| Prepare CFO-ready 90-day impact report | Analytics + leadership | Report presented by Day 90 | Attribution may not be fully mature — set expectations early |

Day 90 Milestone: Three working journeys. One KPI dashboard. Attribution governance enforced. $270K–$480K annualized return visible.

# Financial Summary

## Cost of Inaction vs. Cost of the Fix

Every month without this fix, Threadline is actively losing money it does not know about.

| Loss Category | Monthly Cost (Today) | Annual Cost (Today) |
| --- | --- | --- |
| Cart revenue lost (4–6 hr trigger delay) | $7.5K–$15K/month | $90K–$180K/year |
| Wasted paid media (48+ hr suppression lag) | $15K–$25K/month (est.) | $90K–$180K/year (est.) |
| Total cost of inaction | $22.5K–$40K/month | $180K–$360K/year |

| Investment | Amount | Return |
| --- | --- | --- |
| Segment CDP (annualized) | ~$36–60K/yr | Fixes identity + suppression — stops $15–25K/mo waste by Day 30 |
| Klaviyo upgrade (annualized) | ~$20–25K/yr | Powers all three journey flows |
| Looker Studio + Supermetrics | ~$12–15K/yr | Replaces spreadsheets — one trusted dashboard |
| Implementation + contingency | ~$100–118K (one time) | Covers setup, services, and edge cases |
| TOTAL INVESTMENT | $200,000 | $270K–$480K annualized return ¦ Payback under 90 days |

# Closing

One decision unlocks everything: implement the CDP as the identity layer.

| Immediate Spend Efficiency | Measurable Revenue Lift | Scalable Data Foundation |
| --- | --- | --- |
| Suppression live in <2 hrs. $15–25K/month in wasted retargeting stopped by Day 30. | Cart recovery + post-purchase flows add $7.5K–$15K/month. ROI visible within 60 days. | One profile per customer. Every future tool inherits clean, unified identity. Data debt stops compounding. |

This is not a tools problem. Threadline has most of the tools already. It is a connections problem — fixed by Segment CDP. It is a data timing problem — fixed by the daily POS pipeline and real-time webhooks. It is a governance problem — fixed by documented flows and agreed KPI definitions. Day 90: Three working journeys. One KPI dashboard. A data foundation that scales.